## Slide 1: Agile Processes: Developing Your Own Secret Recipes
Peter Coad Chief Strategist and SVP June 17, 2003

## Slide 2: Purpose and agenda
Purpose
  To view “process” from a new perspective
  To begin to mix-and-match mini-recipes from leading processes, so that your team might be better equipped to build better software faster
Agenda
  Part 1: On the importance of recipes
  Part 2: Overall recipes
  Part 3: Mini-recipes

## Slide 3: In search of better recipes
Waterfall
  Phases: require, analyze, design, develop, test
  Assumes: requirements can be both “known in advance” and “frozen”
Waterfall variations
  Waterfall with overlap
  Waterfall with subprojects
  Waterfall with risk management
Spiral
  Start with a smaller scope, then broaden the scope with each iteration. For each iteration:
  1. Determine objectives, alternatives, and constraints
  2. Identify and resolve risks
  3. Evaluate alternatives
  4. Develop deliverables for this iteration; verify correctness
  5. Plan the next iteration
  6. Commit to an approach for the next iteration
Unified Process, Feature-Driven Development, Extreme Programming

## Slide 4: Part 1 On the Importance of Recipes

## Slide 5: Coffee cake Here is a recipe, consisting of two mini-recipes
Batter
  2 C baking mix ¼ C brown sugar or honey 1 egg 2/3 C milk or water 2 to 3 T melted butter or oil
  Beat together sugar, egg, milk, melted butter, and stir into baking mix until just moistened. Fold in nuts, if used. Spread batter into greased 9” layer pan or 8” square pan.
Topping
  2 T brown sugar ¼ C baking mix 1 t cinnamon 1 T butter
  In a small bowl, mix topping ingredients until crumbly. Sprinkle over batter.
Bake
  At 400 degrees, 20 to 25 minutes
mini-recipe
mini-recipe
Coffee cake
recipe
Notes: You compete with your recipe: for revenue, for profits, for kudos!
Improve a mini-recipe, for example, the topping mini-recipe.
Improve the entire recipe, in whatever dimension you choose, for example: tastier, faster, healthier.

## Slide 6: Recipes and mini-recipes
Select your (overall) recipe.
  The one you use now
  An off-the-shelf starting point
    Unified Process (UP)
    Feature-Driven Development (FDD)
    eXtreme Programming (XP)
  A custom blend
Select your mini-recipes and add them in.
  Four mini-recipes: define, design, develop, test
  For each mini-recipe…
    Bring in the steps that best fit your team, your project, your challenges—that is to say, the ingredients on hand!
    Select or blend practical how-to steps from your current process, UP, FDD, or XP.

## Slide 7: A spectrum of recipes Different ingredients, costs, time to produce, and results
Chocolate Decadence Cookies
  2 cups semi-sweet chocolate chips 6 oz unsweetened chocolate 12 Tbsp butter 2/3 cup flour 1/2 tsp baking powder 1/2 tsp salt 6 eggs 2 cups sugar 4 tsp vanilla
  Melt semi-sweet chips, unsweetened chocolate & butter in microwave. Stir until smooth. Sift flour, baking powder and salt together. In large mixing bowl, beat eggs, sugar and vanilla until fluffy. Beat in chocolate, and then flour. Stir in nuts. Drop by tablespoons onto lightly greased sheet. Bake 10-12 minutes at 350.
Chocolate Chip Cookies
  Preheat over to 350. Cut cookie dough into ½ inch slices. Bake 10-12 minutes until done.

## Slide 8: A spectrum of recipes
Give me freedom
Give me
control
Give me just enough process
UP
XP
FDD
>20 developers
10-40 developers
3-12
developers

## Slide 9: You compete with your recipes!
You follow recipes today.
  Written or not
You compete with your recipes today.
  You win with your recipes.
  You can better compete against others by studying their recipes.
You can increase your competitive edge.
  By improving your overall recipes
  By improving mini-recipes within the recipes

## Slide 10: Part 2 Overall Recipes

## Slide 11: Overall recipe—UP
Major emphasis on up-front specification
  Two specification phases: inception, elaboration
    With define (two parts: requirements, analysis) and design, sometimes develop and test—within the inception phase
    With define, design, develop, and test—within the elaboration phase
Followed by large-scale code production
  Two implementation phases: construction, transition
    With define, design, develop, and test—within the construction phase
    With develop and test—within the transition phase

## Slide 12: Overall recipe—FDD
Modest amount of time and effort up-front
  Activities
    Develop an overall model (10% up-front, 4% on-going).
    Build a features list (2% up-front, 1% on-going).
    Plan by feature (2% up-front, 2% on-going).
  Roles
    Model-and-plan teams (domain experts, modelers, chief architect, manager)
Many short design-develop-test iterations
  Activities
    Design, develop, test—by feature—in “up to two-week” time boxes (77% of project time).
  Roles
    Feature teams (chief programmers, class owners)

## Slide 13: Overall recipe—XP
Very modest amount of time and effort up-front
  Vision card
  Metaphor
  User stories
  Acceptance tests
Many short design-develop-test iterations
  Test first, test often
  Pair programming
  Community ownership of code
  Refactoring
  Continual integration

## Slide 14: Part 3 Mini-recipes Define, Design, Develop, Test

## Slide 15: Selecting mini-recipes
 | UP | FDD | XP
Define | Use cases and class diagrams | Features list and class diagrams (subteams then teams) | User stories
Design | Sequence diagram | Sequence diagram | Refactor
Build | Code | Feature teams (chief programmers and class owners) | Pair programming (team ownership)
Test | Code, test, inspect | Code, test, inspect | Write tests, code, test—and continuously inspect
DEFINE
DEVELOP
DESIGN
TEST

## Slide 16: Recommended reading
UP
  UML and the Unified Process Arlow and Neustadt
FDD
  A Practical Guide to Feature-Driven Development Palmer and Felsing
XP
  A Practical Guide to Extreme Programming Miller, Astels, and Novak
Spiral
  Rapid Development: Taming Wild Software Schedules McConnell

## Slide 17: Summary and conclusion
Yes…
  Your company competes with its recipes
Hence, getting started…
  Agree upon your overall recipe.
  Add mini-recipes of your choosing.
  Do, within your teams, on your projects
  Seek to improve, all along the way
    How is your project doing?
    What are your project pain points?
    What mini-recipes within IT could your project adopt and adapt?
    What mini-recipes outside IT could your project adopt and adapt?

## Slide 18: Agile Processes: Developing Your Own Secret Recipes
Peter Coad Chief Strategist and SVP

## Slide 19: Appendix Mini-recipes Define, Design, Develop, Test

## Slide 20: Mini-recipes
Four development mini-recipes (this presentation focuses on these four)
  Define
  Design
  Develop
  Test
Additional mini-recipes
  Program management, project management, business-process modeling, configuration management, development environment, release management
DEFINE
DEVELOP
DESIGN
TEST

## Slide 21: Define mini-recipe—UP 1 of 2: require
Requirements engineer | Establish (elicit, discover, and specify) requirements. Establish functional requirements. Template: <reqt id> <system acronym> shall <function>. Template: <reqt id> <system acronym> shall output <output name>, based upon this function or one similar to it: <function details go here>. Establish non-functional requirements. Prioritize requirements. Establish a project glossary.
System analyst | Establish use cases. Find the system boundary. Find actors. Find use cases; specify them; write some scenarios. Categorize and prioritize use cases. Trace requirements to use cases.
UI designer | Prototype user interfaces.
Role
Steps
DEFINE
DESIGN
DEVELOP
TEST

## Slide 22: Define mini-recipe—UP 2 of 2: analyze
System analyst | Analyze the use cases. Analyze noun-verb pairs within the use cases: look for class-method pairs, attribute-method pairs, and result-method pairs. Add classes. Add problem-domain classes. Add 3-5 methods, 3-5 attributes, and associations. Add interactions. Work out sequence diagrams for several methods. Organize into packages. Put together packages of cohesive, semantically-related use cases, class diagrams, and sequence diagrams.
Architect | Define the architecture.
Role
Steps
DEFINE
DESIGN
DEVELOP
TEST

## Slide 23: About UP’s use cases
Actor
  A role (or combination of roles) that some person, place, or thing adopts when directly interacting with the system. If it simplifies matters: organize by roles and combinations of little roles; only after that organize by kinds of roles.
Use case
  A behavior or combination of behaviors that the system exhibits to benefit one or more actors. What the system does for each actor; how each actor uses the system. If it simplifies matters: compose use cases of smaller ones, using <include> links; adapt an existing use case in defined ways using <extend> links. If it simplifies matters: organize by activities and combinations of little activities; only after that organize by kinds of activities.
Use case specification
  List preconditions, primary (and when significant, secondary) scenarios, and postconditions.
System boundary
  An initial understanding regarding what is in and what is out, evolves over time
Requirements traceability
  Using a table, trace use cases back to a separate requirements document (two expressions of requirements; not very efficient; yet sometimes necessary sociologically).
The best use case diagrams are simple. Effective communication of functional requirements is key.
DEFINE
DESIGN
DEVELOP
TEST

## Slide 24: Define mini-recipe—FDD
Model-and features team (chief architect, modelers, domain experts) | Develop an overall model. Use the “subteam then team” process (subteams model in parallel several hours, then work together to produce an even better result). Use the “domain-neutral component” (a template for building better object models). Add 3-5 methods, 3-5 attributes, and associations to each class. Work out sequence diagrams for several methods, especially methods that stretch the model, increasing understanding and improving content.
Model-and-features team | Build a features list. Client-valued functionality which can be designed and built in two weeks or less Use this template: <action> <result> <object> Example: Calculate the total of a sale. Organize into features, feature sets, and major feature sets. In FDD: the features list is the requirements spec.
Model-and-features team | Develop a feature plan. Factor-in dependency, priority, level of effort, technical risk, and schedule risk.
Model-and-features team | Inspect: checklist-driven walkthroughs Inspect the model, the list, and the plan
DEFINE
DESIGN
DEVELOP
TEST

## Slide 25: Define mini-recipe—XP
Customer | Vision card: system purpose, in 25 words or less
Analogy thinker | Metaphor: a way relate what the system is about to others “What we are building is in certain key ways like a…”
Storyteller and listeners | User stories (one per card, organized into stacks) To the customer (who is also an end-user) on the team: 1. Tell us stories about what you’d like to accomplish. 2. Then let’s adapt the stories, with software doing its part. 3. Then let’s divide the software stories into “design-and-build in hours or days” stories.
Team | Acceptance tests (one per card) A user story describes a general behavior. An acceptance test is a concrete situation in which that behavior is exercised. Three parts: setup, operation, verification
Team | A note on decision-making responsibility 1. Business people set scope, priorities, and release dates. 2. Technicians estimate, trade-off approaches, own their process, and set detailed schedules.
DEFINE
DESIGN
DEVELOP
TEST

## Slide 26: (b) Design mini-recipe—UP
Architect | Design subsystems. Example: problem domain, user interaction, data management Design subsystem interaction with sequence diagrams. Design the architecture of the system. Design major components and layers. Design communication and coordination mechanisms. Design deployment of the system. Design how the software will be distributed across available computational resources.
Designer | Add design content. What? Add just enough detail to make it ready-to-implement. Where? Build and maintain separate analysis and design models, or just one model, or just one model with view management to extract-out the analysis model. Design use cases. Design classes and interfaces. Add detail with state diagrams, when useful. Design sequence diagrams.
DEFINE
DEVELOP
TEST
DESIGN

## Slide 27: Design mini-recipe—FDD 44% of a “design by feature, build by feature” iteration (two weeks or less of effort; elapsed time could be more than two weeks, depending upon how many features you are attacking in parallel and the amount of overlap between those features)
Chief programmer | Form a feature team. Who: class owners, the ones needed for this feature How long: Team exists for 2 weeks or less. Why class owners: conceptual integrity + individual responsibility, authority, and accountability + familiarity Separation of concerns: problem domain, user interaction, data management
Feature team | Conduct a domain walkthrough. If feature complexity warrants it.
Feature team | Study the referenced documents.
Feature team | Develop sequence diagram(s) for this feature.
Feature team | Conduct a design inspection.
Chief programmer | Refine the overall model. Feedback loop, continual improvement
DEFINE
DEVELOP
TEST
DESIGN

## Slide 28: Design mini-recipe—XP
Role
Steps
Team | Participate in daily standup meetings (no chairs). Pairs share: what we did yesterday, what we’ll do today, and open issues. Short, to the point, and go!
Pair | Write tests (design with tests) together. Each test defines desired behavior.
Pair | Refactor code (design in code) together. See it three times? Refactor. Comment “how” rather than “why?” Refactor. Feels needlessly complex? Refactor.
DEFINE
DEVELOP
TEST
DESIGN
Notes: Refactor = same function outside, better structure inside

## Slide 29: (c) Develop mini-recipe—UP
Programmer | Implement classes and subsystems. Write and run unit tests.
Infrastructure programmer | Implement architecture.
Integration team member | Integrate system components.
Role
Steps
DEFINE
DESIGN
TEST
DEVELOP

## Slide 30: Develop mini-recipe—FDD 56% of a “design by feature, build by feature” iteration
Feature team | Implement classes and methods.
Feature team | Conduct a code inspection.
Feature team | Do unit tests.
Feature team | Promote to build.
Role
Steps
DEFINE
DESIGN
TEST
DEVELOP

## Slide 31: Develop mini-recipe—XP
DEFINE
DESIGN
TEST
DEVELOP
Pair | Write tests (design with tests) together. Each test defines desired behavior.
Pair | Write code (design in code) together. Do the simplest thing that will work. Continuously simplify. Apply agreed-upon coding standards.
Pair | Run tests together.
Team | Integrate results …into the production code base, throughout each day.
Role
Steps

## Slide 32: (d) Test mini-recipe—UP
Programmer | Write and run unit tests.
Elaboration tester | Test the architectural baseline.
Construction tester | Test the initial operational capability.
Transition tester | Perform beta testing. Perform on-site acceptance testing.
Role
Steps
TEST
DEFINE
DESIGN
DEVELOP

## Slide 33: Test mini-recipe—FDD
Model-and-plan team, feature team | Inspections throughout define, design, and build
Feature team | Unit tests for each non-private class method
Test team | Integration tests running end-to-end, by feature. Do this in parallel, throughout the project.
Test team | System tests Test the system by feature sets. Do this in parallel, throughout the project.
Test team | Acceptance tests, in the production environment
Feature team | Measure and publish features complete. Each feature is designed-and-built in 2 weeks or less. Design 4.4 days; build 5.6 days; very granular measures. Progress transparency: progress or the lack thereof is observable, measurable—and undeniable. Measure and publish the features-complete rate. When the rate goes flat, fix it. When the rate jumps up, find out why and do more of it.
TEST
DEFINE
DESIGN
DEVELOP

## Slide 34: Test mini-recipe—XP
Customer | Write acceptance tests.
Pair | Write tests first, for focus. Test for everything that could possibly break. Test before writing something new; test before you refactor; test after you refactor.
Team | Re-run all tests before and after integrating.
Team | Run acceptance tests. Use acceptance-test outcomes to measure progress.
Role
Steps
TEST
DEFINE
DESIGN
DEVELOP